## Slide 1: BKG/QTN Migration and Help Functions
Facts
Key purpose of project is to switch off Sealiner BKG/QTN modules
We need ~42 help functions just for BKG
Of these ~12 are already available at RCL
  RCL own
  Already running on JBOSS
  Immediately usable by new programs
  BUT
  Old style design
  No web service

## Slide 2: BKG/QTN Migration and Help Functions
Webservice(s) to bring data to UI
(Generic = one fits all ??)
Webservice(s) to bring data to UI
(Generic = one fits all ??)
Webservice(s) to bring data to UI
(Generic = one fits all ??)
Webservice(s) to bring data to UI
(Generic = one fits all ??)
What needs to be done
Function to be used by developers
(generic=one fits all)
Develope User Interface
(generic=one fits all)
Webservice(s) to bring data to UI
(Generic = one fits all ??)
UI (jsp)
UI (jsp)
UI (jsp)
UI (jsp)
UI (jsp)
UI (jsp)
Status
Spec jointly agreed
Already in framework
Status
Already in framework
Status
Ascan provided ‚one fits all concept‘
Any concern?
How to proceed?

## Slide 3: Webservices (1) How to prepare for usage by Know Hok and customers
NGOWHOCK wants to change interface from EDI to WS quickly
=>
Our webservices must be designed right away to do
Big Issue: How can we avoid that NH or a customers sees Bkg/Qtn they should not see

## Slide 4: Webservices (2) Concept
Every WS has „userToken“ as standard input For RCL internally this is always the userId
The 1st a WS does is Check whether user is internal/agency or customer
Depending on result PL/SQL has to make sure, that only Bkgs/Qtns are returned/updated or create whith following conditions: